Newton Parks, Recreation & Culture Department Parks & Recreation Commission

Fields Sub-Committee Working Group Meeting Minutes

Attending: Commissioner Banks, Derek Mannion, Sam Figler, Buzz Dunker, Robert McClary, Midge Connolly, Drew Freedman, Elliott Loew, Justin Traxler, Rob Walsh, Luis Perez Demorizi, Rick Dinjian, Councilor John Oliver, Councilor Allison Leary, Jacob Groshek, Burt Granofsky, Sheila Butts

- Commissioner Banks opened the meeting with a brief overview of the agenda items.  She then presented a summary of the monies that have been added to the PRC Maintenance Budget by the Executive Department.  It is anticipated by the Executive department and the PRC that these added budget funds, plus the projected income raised by increased field permitting fees will greatly improve and enhance the quality of our fields going forward.

- Maintenance Foreman, Derek Mannion presented an overview of the IPM program (Integrated Pest Management).  He explained the IPM Pilot Program initialed in June 2020 at Albemarle, Lincoln Warren, and Weeks, and noted how successful it had been.  Based upon this pilot program, and the involvement of Newton Girls and Newton Youth Soccer and Tom Irwin (turf consulting company) the department has targeted 5 fields for IPM work this year:  Cabot, Forte, New Cold Spring, Warren (McGrath) and Weeks.  The target date for IPM treatment at these locations is June 28th.

Rick Dinjian, Newton Little League, asked if the enclosed little league field at Cabot Park could be included in the IPM work this year.  Mr. Mannion responded that it would not be possible this year, but that the department would happily discuss option for the future.

- Luis Perez Demorizi, the PRC’s Open Space Coordinator, provided a Power Point Presentation of the Five-Year Capital Improvement Plan for Athletic Field improvements.    The presentation included:

  - An overview of the PRC plan

  - Goals

  - 3-year distribution of projects (Albemarle, Oak Hill/Brown, Burr School, Warren)

  - Added projects in the 5-year plan (Braceland, Forte)

  - Design Services

  - Draft Field project Schedule

The presentation is attached:

Questions:

- The most frequent questions involved timing of the projects and how the department hoped to address “swing space” for permitting fields when heavily used areas were being reconstructed. Could some athletic fields that require less dramatic work be done in conjunction with larger projects to provide swing space for league use? (i.e., Lincoln Elliot)

- Additionally, members queried if the project timelines could be accelerated and/or the project order revised.  Several suggested moving Burr School up in the priority list.

- Commissioner Banks and Luis noted that these projects and timelines were drafts, and that discussions about specific work, swing space and timing were ongoing.

- Commissioner Leary asked if consideration had been given to contracting for portable lighting at Albemarle while the light replacement project was ongoing.  This has been considered but may not be feasible if the project includes a repositioning of fields.

- The proposals are to be discussed at the upcoming Commission meeting on Monday, June 21

- Fees:  Commissioner Banks told the stakeholders that the Commission had approved the Tier 3, 4 and 5 fee increases at their last meeting.  This includes:

Grass field fees

Tier 3=$30.00,

Tier 4=$40.00,

Tier 5= $50.00

Turf Field Fees

Tier 3 = $100.00

Tier 4 = $150.00

Tier 5 = $150.00 plus possible per person fee for camps and clinics

Commissioner Banks told attendees that the Tier 2 fees are still under discussion.  The desire of the department is to arrive at a fee that is equitable and fair for all Tier 2 youth leagues.  The fees will either be a set per person fee, or a small hourly fee based upon the number of hours each league requests seasonally at a field.  While the per person fee is determined by the number of participants a league registers each season, the hourly fee is seen to not only do away with “block bookings” by leagues, but also to gather information about actual use of fields by leagues.

Ms. Banks noted that the fees will be put into effect for the Spring 2022 season.

Questions/Comments:

- Mr. Traxler stated that the Public Schools need to be included in the field structure since they are the majority field users and currently contribute little or nothing to field upgrades or maintenance.

- Many members agreed with this comment, in theory, but some were unsure of timing.

- Ms. Connolly suggested that the fee structure be expanded to include not just use of fields but also use of PRC buildings – an athletic fee, as it were, with fees from building being used to repair gym floors, etc. Commissioner Banks noted that building use fees are being updated and that increase will go towards building repairs and needed maintenance.

- Councilor Leary commented that the Tier 2 fees discussions have been ongoing for many years.  Although everyone wants fees to be 100% fair for all youth leagues, she thinks it is now up to Commissioner banks to make the decision and bring it forward.

- Both fee structures are still under consideration, and while there was not ample time at this meeting to expand discussion, members should feel free to speak with Ms. Banks about their preferences.

Submitted by:  Sheila Butts